# TripSync — Development Roadmap Document (DRD) v1.0

Enterprise Engineering Execution Roadmap — Repo Zero → Production MVP References: PRD, SAD, DDS, BAS, AISD, PEG, UCL, UFS, Frontend/UI-UX Spec

## 1. Roadmap Overview

Purpose: Sequence the implementation of all specs (SAD, DDS, BAS, AISD, PEG, UCL, UFS, Frontend Spec) into dependency-ordered, independently testable increments.

Philosophy: Feature-first, dependency-driven, vertical slices over horizontal layers. No phase starts before its prerequisites are deployed and tested. Every phase ends with a running app on a real device/emulator.

Definition of Success (MVP): A user can OTP-login → create a trip → receive 3 AI-generated packages (Cheap/Balanced/Premium) → refine via chat → export to calendar / deep-link to provider → view trip history. No booking/payment/corporate surface exists in-app.

## 2. Project Phases

| Phase | Name | Depends On | Exit Criteria |
| --- | --- | --- | --- |
| 0 | Project Initialization | — | Repo, CI, lint, envs live |
| 1 | Foundation (Flutter shell + Design Tokens) | 0 | App boots, theming from UCL applied |
| 2 | Authentication (Firebase OTP + Supabase session) | 1 | Login/logout/session-refresh works E2E |
| 3 | Core Infrastructure (DB schema, RLS, API scaffolding) | 2 | DDS tables + BAS auth-gated endpoints deployed |
| 4 | Trip Creation | 3 | Trip Form → trips row created |
| 5 | AI Package Generation | 4 | 3 packages returned via Gemini structured output |
| 6 | AI Conversation (Refinement Chat) | 5 | Chat refines a package, revision stored |
| 7 | History & Calendar | 5,6 | History list + calendar export functional |
| 8 | Polish & Optimization | 4–7 | Perf targets, a11y, offline states met |
| 9 | Production Release | 8 | Store-ready build, monitoring live |
| Future | Post-MVP | 9 | Bookings, payments, corp accounts (out of scope) |

Each phase table below: Purpose / Scope / Dependencies / Deliverables / Completion Criteria (per master template) — condensed for brevity, full detail lives in Milestones (§3).

- Phase 0: Purpose: eliminate setup ambiguity for humans/agents. Scope: monorepo, GH Actions, env vars, Supabase project, Firebase project. Deliverables: main branch protected, green CI on empty app.

- Phase 1: Purpose: implementable, testable UI substrate. Scope: GoRouter skeleton, Riverpod DI, UCL tokens (A.1–A.8 Frontend Spec) as Flutter theme. Deliverables: Splash → placeholder routes.

- Phase 2: Purpose: identity. Scope: BAS §4 endpoints, UFS §4 flows, C.2/C.3 screens. Deliverables: working OTP login, refresh, logout.

- Phase 3: Purpose: durable data + secure access. Scope: DDS §5 tables, §13 RLS, BAS §5–6 read endpoints. Deliverables: migrations applied to staging, RLS test suite green.

- Phase 4: Purpose: primary input capture. Scope: BAS §6.1, UFS §6, C.6 Trip Form. Deliverables: trip persisted with validated constraints.

- Phase 5: Purpose: core value proposition. Scope: AISD §4 (Reasoning Agent, Constraint Parser), PEG §4.1–4.2, BAS §6.2–7, DDS trip_packages/package_legs. Deliverables: 3 packages rendered on Package Comparison screen (C.8).

- Phase 6: Purpose: differentiator. Scope: AISD §13 Conversation Engine, PEG §4.4–4.6, BAS §8, package_revisions. Deliverables: chat refine loop with confidence scoring (AISD §17).

- Phase 7: Purpose: retention loop + exit path. Scope: UFS §12–13, BAS §9, v_trip_history_summary. Deliverables: history list, calendar export bottom sheet (C.12).

- Phase 8: Purpose: production-grade quality. Scope: perf tuning, accessibility (UFS §18), offline (UFS §19), caching (AISD §19, DDS §19). Deliverables: all targets in §19 met.

- Phase 9: Purpose: ship. Scope: store submission, monitoring (SAD §18), rollback plan. Deliverables: production build live, dashboards active.

## 3. Milestone Planning (per Phase, using the Mandatory Template)

Format per milestone: Objective · Features · Technical Tasks · Dependencies · Deliverables · Acceptance Criteria · Complexity · Risk · Testing · Doc Updates

### Phase 0

M0.1 Repo & CI Bootstrap

- Objective: reproducible dev environment for humans + AI agents.

- Features: monorepo structure, .env.example, lint/format configs.

- Tasks: init Flutter app; init Supabase project + CLI link; GH Actions (lint, test, build); branch protection on main; CODEOWNERS.

- Dependencies: none.

- Deliverables: green CI badge; flutter run boots blank app.

- Acceptance Criteria: PR cannot merge without passing lint+test.

- Complexity: S · Risk: Low.

- Testing: CI smoke test only.

- Docs: README, CONTRIBUTING.

### Phase 1

M1.1 Design Tokens → Flutter Theme

- Features: ThemeData from UCL §2 tokens (colors, type scale, spacing, radius, motion).

- Tasks: AppTheme, AppColors, AppTypography, AppSpacing classes; dark mode (Frontend Spec A.7).

- Deliverables: themed Splash Screen (C.1).

- Acceptance Criteria: matches design tokens 1:1 (visual diff review).

- Complexity: M · Risk: Low. Testing: widget golden tests. Docs: none (UCL is source of truth).

M1.2 Navigation Skeleton

- Tasks: GoRouter route table per UFS §3 Navigation Architecture; route guards stubbed.

- Deliverables: navigable placeholder screens for all 16 (PRD §12).

- Acceptance Criteria: deep link to each named route resolves.

- Complexity: M · Risk: Low. Testing: navigation widget tests.

### Phase 2

M2.1 Phone + OTP Auth

- Features: C.2 Phone Entry, C.3 OTP Verification, UFS §4.1.

- Tasks: Firebase Phone Auth SDK integration; BAS 4.1 /auth/verify-otp; Supabase custom-JWT session bridge; Riverpod AuthController.

- Dependencies: M1.2.

- Deliverables: working login E2E on staging.

- Acceptance Criteria: invalid OTP → error state (UFS §15); resend flow respects rate limit.

- Complexity: L · Risk: Medium (third-party OTP delivery). Testing: integration test w/ Firebase emulator + BAS mock.

- Docs: none.

M2.2 Session Persistence & Refresh

- Tasks: BAS 4.2 refresh-token, silent refresh timer, secure storage.

- Deliverables: session survives app restart; auto sign-out on refresh failure.

- Acceptance Criteria: token refreshed before expiry with no visible interruption.

- Complexity: M · Risk: Medium. Testing: integration test simulating token expiry.

M2.3 Logout & Session Errors

- Tasks: BAS 4.3, 4.4; UFS §4.4–4.5 flows.

- Acceptance Criteria: logout clears local state and Supabase session.

- Complexity: S · Risk: Low.

### Phase 3

M3.1 Database Schema & RLS

- Tasks: apply DDS §5 tables (users, user_preferences, trips, trip_packages, package_legs, package_revisions, provider_snapshot, analytics_events) as migrations; DDS §13 RLS policies; §11 RPCs (select_package, get_trip_dashboard_recent).

- Dependencies: M2.x (auth defines auth.uid() for RLS).

- Deliverables: staging DB matches ERD (DDS §4).

- Acceptance Criteria: RLS test suite — user A cannot read user B's trips.

- Complexity: L · Risk: Medium (RLS misconfig is a security risk). Testing: pgTAP/RLS integration tests. Docs: migration changelog.

M3.2 API Scaffolding & Standards

- Tasks: Edge Functions boilerplate (BAS §2–3), error/response envelope (BAS §15–17), request validation.

- Deliverables: /user-preferences GET/PATCH live end-to-end.

- Acceptance Criteria: consistent error shape across endpoints.

- Complexity: M · Risk: Low. Testing: API contract tests.

### Phase 4

M4.1 Trip Creation Flow

- Features: C.6 Trip Form, UFS §6, BAS 6.1 POST /trips.

- Tasks: form validation (budget, dates, locations — TsBudgetInput/TsDateRangeInput/TsLocationPicker from UCL §5); trips insert; optimistic UI.

- Dependencies: M3.1, M3.2.

- Deliverables: submitted trip visible in DB.

- Acceptance Criteria: invalid inputs blocked client + server side; matches UFS §6 state transitions.

- Complexity: M · Risk: Low. Testing: widget + integration test for form → API → DB round trip. Docs: none.

### Phase 5

M5.1 Constraint Parser

- Features: AISD §4.2, PEG §4.2.

- Tasks: implement structured-output call to Gemini producing ConstraintParserResponse (AISD §7.2); map to package generation inputs.

- Dependencies: M4.1.

- Deliverables: parsed constraints stored per trip.

- Acceptance Criteria: parser output validated against schema; malformed model output triggers retry (AISD §20).

- Complexity: L · Risk: Medium (LLM non-determinism). Testing: prompt regression suite (PEG §15) with golden fixtures.

M5.2 Package Reasoning Engine

- Features: AISD §4.1/§12, PEG §4.1, BAS 6.2/7.1.

- Tasks: Reasoning Agent producing 3 ReasoningResponse packages (Cheap/Balanced/Premium); provider snapshot writes; realtime progress channel (BAS §11.1).

- Dependencies: M5.1.

- Deliverables: Package Comparison screen (C.8) renders live data.

- Acceptance Criteria: exactly 3 packages, each schema-valid, generation completes within Performance Target (§19); hallucination checks pass (AISD §14).

- Complexity: XL · Risk: High (core value prop, AI reliability). Testing: contract tests on structured output + AI eval framework (AISD §16). Docs: none.

M5.3 Package Detail + Selection

- Features: C.9 Package Detail, BAS 6.4/6.3.

- Deliverables: user can view detail and select a package (select_package RPC).

- Acceptance Criteria: selection persisted, reflected in trip status.

- Complexity: M · Risk: Low.

### Phase 6

M6.1 Conversation Engine + Chat UI

- Features: AISD §13, PEG §4.4, C.10 Chat Panel, BAS 8.1/8.2.

- Tasks: Response Formatter integration, package_revisions writes, memory manager (AISD §4.3/§10) for context continuity.

- Dependencies: M5.2/M5.3.

- Deliverables: user refines a package via chat, sees updated package + revision history.

- Acceptance Criteria: confidence scoring surfaced (AISD §17); fallback explanation shown on low confidence (PEG §4.8); conversation persists across app restart.

- Complexity: XL · Risk: High. Testing: prompt regression + conversational integration tests.

M6.2 Suggestions

- Features: BAS 8.3, AISD §7.4.

- Deliverables: proactive refinement suggestions in chat panel.

- Complexity: M · Risk: Medium.

### Phase 7

M7.1 Trip History

- Features: UFS §12, C.13/C.14, v_trip_history_summary, BAS 6.5/6.6.

- Deliverables: read-only history list + detail.

- Acceptance Criteria: pagination, empty state (UFS §16) implemented.

- Complexity: M · Risk: Low.

M7.2 Calendar Export & Deep Link Exit

- Features: UFS §13, C.12, BAS 9.1.

- Deliverables: .ics/native calendar export; deep link to provider for chosen package (MVP exit point, no booking).

- Acceptance Criteria: exported event matches package itinerary exactly.

- Complexity: M · Risk: Low.

M7.3 Settings & Preferences

- Features: C.15, BAS 5.1/5.2.

- Complexity: S · Risk: Low.

### Phase 8

M8.1 Performance & Caching — AI response caching (AISD §19), DB query optimization (DDS §17–18). Complexity: L, Risk: Medium. M8.2 Accessibility & Offline — UFS §18–19 flows implemented across all screens. Complexity: M, Risk: Low. M8.3 Error/Empty/Loading States Hardening — UFS §15–17 uniformly applied, C.16 Error screen. Complexity: M, Risk: Low. M8.4 Security Review — AISD §25, SAD §15, DDS §25 audited. Complexity: M, Risk: Medium.

### Phase 9

M9.1 Release Hardening — crash reporting, monitoring dashboards (SAD §18), analytics events (UFS §21, BAS §14) verified end-to-end. Complexity: M, Risk: Medium. M9.2 Store Submission — build signing, store metadata, phased rollout plan. Complexity: M, Risk: Low.

## 4. Sprint Planning (2-week sprints, indicative — resize by team velocity)

| Sprint | Phase(s) | Goal | DoD |
| --- | --- | --- | --- |
| S1 | 0 | Repo/CI live | CI green, empty app runs |
| S2 | 1 | Theme + Nav | All placeholder screens navigable, themed |
| S3 | 2 | Auth E2E | Login/logout/refresh tested on staging |
| S4 | 3 | DB + API scaffold | Migrations + RLS + first live endpoint |
| S5 | 4 | Trip creation | Trip form → DB round-trip |
| S6–S7 | 5 | AI package generation | 3 packages render on Comparison screen |
| S8–S9 | 6 | AI chat refinement | Refine loop functional w/ revisions |
| S10 | 7 | History + Calendar | Export + history list live |
| S11 | 8 | Polish | Perf/a11y/offline targets met |
| S12 | 9 | Release | Store build submitted, monitoring live |

Each sprint's Backend / Flutter / AI / QA / DevOps / Docs task split follows the Milestone breakdown in §3 directly — no separate re-derivation needed; assign per role from the matching milestone's task list.

## 5. Feature Implementation Order & Rationale

- Repo/CI — nothing is testable without it.

- Theme/Nav — every later screen needs a shell to render into.

- Auth — RLS and all APIs require auth.uid(); must precede DB/API work.

- DB schema + RLS — all business features read/write these tables.

- Trip creation — the first user-generated data; input to AI.

- Package generation (AI) — cannot run without trip constraints (step 5).

- Conversation/refinement — operates on packages generated in step 6.

- History/Calendar — surfaces data created in steps 5–7.

- Polish (perf/a11y/offline) — needs a feature-complete app to optimize.

- Production hardening — last, so monitoring reflects the real feature set.

## 6. Dependency Matrix

graph TD

P0[Phase 0: Repo/CI] --> P1[Phase 1: Foundation]

P1 --> P2[Phase 2: Auth]

P2 --> P3[Phase 3: DB/API/RLS]

P3 --> P4[Phase 4: Trip Creation]

P4 --> P5[Phase 5: AI Package Gen]

P5 --> P6[Phase 6: AI Conversation]

P5 --> P7[Phase 7: History/Calendar]

P6 --> P7

P4 --> P7

P6 --> P8[Phase 8: Polish]

P7 --> P8

P8 --> P9[Phase 9: Release]

API dependency: BAS §4 (auth) → §5 (user) → §6 (trip) → §7 (packages) → §8 (chat) → §9 (calendar). AI dependency: Constraint Parser → Reasoning Agent → Response Formatter → Memory Manager → Evaluation Engine. DB dependency: users → user_preferences → trips → trip_packages/provider_snapshot → package_legs → package_revisions → analytics_events.

## 7. Work Breakdown Structure (WBS) — Example Slice (Package Generation Epic)

| Level | Item |
| --- | --- |
| Epic | AI Package Generation |
| Capability | Generate 3 optimized packages from trip constraints |
| Feature | Reasoning Agent + Constraint Parser integration |
| User Story | US-PKG-01: As a user, I generate packages from my trip form so I can compare options |
| Task | Implement POST /trips/{id}/generate-packages |
| Sub-task | Wire Gemini structured-output call; validate schema; persist trip_packages/package_legs; emit realtime progress |
| Estimate | XL (13 pts) |
| Owner | AI Engineer + Backend Engineer |
| Dependencies | M4.1, M3.1 |
| Acceptance Criteria | 3 valid packages persisted and rendered within perf target |

(Apply this decomposition pattern to every Feature listed in §3; omitted here in full for brevity per token constraints — structure is deterministic and repeatable per milestone.)

## 8. Engineering Deliverables per Milestone

Standard bundle for every milestone in §3:

- Source code (feature branch → PR)

- DB migration (if schema touched)

- API endpoint(s) per BAS

- Flutter screen/widget per Frontend Spec / UCL

- Unit + widget/integration tests

- Doc update (only if a doc's content changed — see §21)

- CI/CD pipeline update (new env vars/secrets, if any)

- Monitoring hook (event/log) per SAD §18

- Release note entry

## 9. Definition of Done (Project-Wide)

- [ ] Code complete, peer-reviewed, merged

- [ ] Unit + widget + integration tests passing

- [ ] Lint (Flutter/Dart, TS) clean

- [ ] Static analysis clean, no critical Sonar/Dart-analyze issues

- [ ] Accessibility checked (contrast, semantics, screen reader) per UFS §18

- [ ] Performance targets (§19) met for touched feature

- [ ] Security review passed for auth/data-access changes

- [ ] No critical/blocker bugs open

- [ ] Deployed to staging and smoke-tested

## 10. Testing Roadmap

| Layer | Tooling | When Introduced | Coverage Goal |
| --- | --- | --- | --- |
| Unit | flutter_test, Deno test (Edge Fn) | Phase 0 | 80%+ business logic |
| Widget | flutter_test goldens | Phase 1 | All shared components (UCL) |
| Integration | integration_test, Supabase local | Phase 2+ | All critical flows (UFS) |
| API contract | Postman/Newman or Deno tests | Phase 3+ | 100% BAS endpoints |
| DB | pgTAP | Phase 3 | RLS + constraints |
| AI prompt regression | PEG §15 golden fixtures | Phase 5+ | All prompt templates |
| Performance | Flutter DevTools, k6 (API) | Phase 8 | Targets in §19 |
| Security | manual + automated scan | Phase 8 | OWASP top 10, RLS |
| Manual QA | test plan per flow (UFS §26) | Ongoing | All UFS checklists |
| Release/regression | full E2E suite | Phase 9 | Zero P0/P1 open |

## 11. DevOps Roadmap

Repo (P0) → branch protection (P0) → CI lint/test/build (P0) → staging env (P0) → secrets manager (Supabase/GH secrets, P0) → CD to staging (P2) → monitoring/logging/crash reporting (P8, SAD §18) → CD to production + rollback scripts (P9) → hotfix branch strategy (P9).

## 12. AI Development Roadmap

Prompt library implementation (PEG §4, Phase 5–6) → structured outputs/schema validation (AISD §7) → Constraint Parser (P5) → Reasoning/Package engine (P5) → Response Formatter/Conversation Engine (P6) → Memory Manager (P6) → Evaluation Framework + prompt regression CI job (P6–8) → monitoring/token optimization/caching (P8) → model abstraction layer kept thin for future multi-agent (documented, not built — Future Roadmap).

## 13. Database Roadmap

Core tables + RLS (P3) → indexes for trip/package queries (P3–5) → RPC functions select_package/get_trip_dashboard_recent (P3, used P5/P7) → views (v_trip_history_summary, P7) → seed data for staging/demo (P0/P3) → backup strategy activated before production data exists (P9) → query/perf optimization pass (P8).

## 14. Backend Roadmap

Auth endpoints (P2) → user endpoints (P3) → trip endpoints (P4) → package generation + realtime (P5) → chat/refine endpoints (P6) → calendar export (P7) → analytics events endpoint (P7–8, feeds analytics_events) → provider layer stubbed as internal-only (BAS §10) since no live bookings in MVP.

## 15. Flutter Roadmap

Theme/tokens (P1) → navigation (P1) → auth UI (P2) → trip creation UI (P4) → package comparison/detail UI (P5) → chat UI (P6) → history/settings UI (P7) → responsive layouts + accessibility + offline support layered across all screens in P8, not deferred to a single "polish sprint" per screen — each screen's a11y/offline states are built alongside it per UFS, then audited holistically in P8.

## 16. Risk Management

| Risk | Category | Mitigation |
| --- | --- | --- |
| LLM output schema drift / hallucination | AI | Structured outputs + schema validation + retry (AISD §14/§20) + eval suite |
| RLS misconfiguration exposing user data | Security | pgTAP RLS test suite mandatory before Phase 3 sign-off |
| OTP delivery failures (Firebase) | Provider | Fallback messaging + retry UX (UFS §4.5) |
| AI response latency exceeding targets | Performance | Caching (AISD §19), realtime progress UI to manage perceived latency |
| Prompt cost overrun | Delivery | Token optimization (AISD §18), monitoring alerts |
| Scope creep into booking/payments | Delivery | Explicit MVP exclusion list enforced at PR review |

## 17. Resource Planning

- Flutter Engineers: Phases 1,2,4–8 (UI/state/nav).

- Backend Engineers: Phases 2–9 (Edge Functions, DB, RLS).

- AI Engineers: Phases 5–6, 8 (prompts, reasoning, eval).

- QA Engineers: continuous from Phase 2 onward.

- DevOps: Phase 0 setup, then continuous CI/CD ownership through Phase 9.

- Product Manager: cross-phase acceptance sign-off against PRD.

- Designers: consulted Phase 1 (tokens) and ad hoc for new component needs.

- AI Coding Agents: any milestone in §3, following §22 workflow rules.

## 18. Release Strategy

Alpha (internal, end of Phase 5) → Internal Testing (Phase 6–7, TestFlight/Play internal track) → Beta (Phase 8, limited external cohort) → Public MVP (Phase 9) → Production → Hotfix branch off main with expedited CI → Patch releases via standard semver (MAJOR.MINOR.PATCH) → Rollback via previous store build promotion + DB migration down-scripts.

## 19. Performance Targets

| Metric | Target |
| --- | --- |
| Cold start | < 2.5s |
| API p95 latency (non-AI) | < 400ms |
| Package generation (3 packages) | < 8s p95 |
| AI chat response | < 3s p95 |
| Memory footprint (idle) | < 200MB |
| Crash-free sessions | ≥ 99.5% |
| Test coverage (business logic) | ≥ 80% |
| Accessibility score | WCAG AA compliant |

## 20. Quality Gates (every milestone)

Architecture review → Code review → Security review (auth/data-touching only) → Performance review (if user-facing latency involved) → Accessibility review (any new screen) → Testing review (coverage + green suite) → Documentation review (§21) → Deployment validation on staging.

## 21. Documentation Roadmap

| Doc | Update Trigger |
| --- | --- |
| SAD | Any new architectural component (rare post-Phase 3) |
| DDS | Any schema/RLS change |
| BAS | Any new/changed endpoint |
| AISD/PEG | Any new prompt or AI behavior change |
| UCL/Frontend Spec | Any new component/token |
| UFS | Any new/changed user flow |
| Release Notes | Every release (P9 onward) |
| Developer Guides | Phase 0 (setup) and Phase 9 (deployment runbook) |

Existing docs are not rewritten — only amended in place when implementation reveals a gap, per Decision Log (§25).

## 22. AI Coding Agent Workflow

- Implementation order: strictly follow Phase → Milestone order in §3; never start a milestone whose Dependencies are unmet.

- File creation order: model/entity → repository/service → controller/provider → UI widget → tests.

- Refactoring rule: only refactor within the current milestone's scope; cross-cutting refactors get their own milestone.

- Testing requirement: every task ships with its test in the same PR.

- Commit strategy: one logical change per commit, referencing Milestone ID (e.g., M5.2: add reasoning agent schema validation).

- Review expectation: self-check against the milestone's Acceptance Criteria before requesting review.

- Doc updates: apply §21 triggers inline, same PR.

- Incomplete requirements: if a spec gap is found, agent proposes the smallest spec amendment, logs it in Decision Log (§25), and pauses for human sign-off rather than inventing scope.

## 23. Future Roadmap (Post-MVP, Out of Current Scope)

Corporate/organization accounts → Bookings → Payments → Refunds/Cancellations → Expense reports → Marketplace/provider APIs (live) → Internationalization → Desktop client → Admin portal → Voice interface → Vision AI (e.g., receipt/document scanning) → Multi-agent AI coordination (stub exists per AISD §4.8).

## 24. Timeline

gantt

title TripSync MVP Timeline (indicative, 2-week sprints)

dateFormat  YYYY-MM-DD

section Foundation

Phase 0 Repo/CI        :p0, 2026-08-03, 7d

Phase 1 Foundation     :p1, after p0, 14d

section Identity & Data

Phase 2 Auth           :p2, after p1, 14d

Phase 3 DB/API/RLS     :p3, after p2, 14d

section Core Value

Phase 4 Trip Creation  :p4, after p3, 14d

Phase 5 AI Packages    :p5, after p4, 28d

Phase 6 AI Conversation:p6, after p5, 28d

section Retention & Exit

Phase 7 History/Cal    :p7, after p6, 14d

section Hardening

Phase 8 Polish         :p8, after p7, 14d

Phase 9 Release        :p9, after p8, 14d

Critical path: P0→P1→P2→P3→P4→P5→P6→P7→P8→P9 (Phases 5–6 are the longest and highest-risk; parallelize Flutter chat-UI build with AI backend work within Phase 6 to compress timeline).

## 25. Decision Log

| Decision | Alternatives | Reason Selected | Trade-off |
| --- | --- | --- | --- |
| Auth before DB/API (Phase 2 before 3) | DB-first | RLS policies require auth.uid() | Slightly delays data modeling |
| Package generation before chat (Phase 5 before 6) | Build chat first | Chat operates on existing packages; no value without them | None significant |
| History/Calendar after Conversation | Build in parallel with Phase 5 | History needs finalized package/revision schema to avoid rework | Slightly delays user-facing "save" feature |
| Polish as dedicated Phase 8 vs. per-feature | Per-feature polish only | Holistic perf/a11y audit catches cross-screen inconsistencies | Adds a phase before release |

End of Development Roadmap. Cross-reference PRD/SAD/DDS/BAS/AISD/PEG/UCL/UFS/Frontend Spec for all content this document intentionally does not duplicate.