# TripSync — Step-by-Step Implementation Roadmap (SIR) v1.0

Deterministic Build Order — Empty Repo → Production References: PRD, SAD, DDS, BAS, AISD, PEG, UCL/Frontend Spec, UFS, DRD, ACG, TSS

How to read this document: Steps are numbered S<section>.<n>. Each follows the mandatory template. Early steps are fully detailed; later repetitive steps (e.g., "add screen X") compress to the template's essential fields since the pattern is identical — an AI agent applies the same structure shown in full at S2.1/S7.1/S8.1 etc. AI MUST NOT skip ahead or batch steps. Complete → test → verify → document → commit → next.

graph TD

A[S1 Repo Init] --> B[S2 Flutter Setup]

B --> C[S3 Backend Setup]

C --> D[S4 Auth]

D --> E[S5 Core Infra]

E --> F[S6 Shared Components]

F --> G[S7 DB Models]

G --> H[S8 Trip Module]

H --> I[S9 AI Module]

I --> J[S10 Package Generation]

J --> K[S11 History]

K --> L[S12 Calendar]

L --> M[S13 Settings]

M --> N[S14 Offline]

N --> O[S15 Analytics]

O --> P[S16 Perf]

P --> Q[S17 Accessibility]

Q --> R[S18 QA Hardening]

R --> S[S19 Prod Hardening]

S --> T[S20 Release]

## 1. Repository Initialization

S1.1 — Initialize Git Repository

- Purpose: create the version-controlled root all later work depends on.

- Prerequisites: none.

- Files Created: .git/, README.md, LICENSE, .gitignore

- Commands: git init, git branch -M main

- Tasks: create main branch; write minimal README (project name, one-line description); add Flutter+Dart+Deno .gitignore template; add license per company policy.

- Verification: git status clean; git log shows initial commit.

- Testing: none (no code yet).

- Completion Criteria: repo pushed to GitHub, main visible remotely.

- Complexity: XS. Duration: <1hr.

- Rollback: delete repo, restart.

- Docs: README committed.

S1.2 — Branch Protection & CODEOWNERS

- Prerequisites: S1.1.

- Tasks: protect main (require PR + passing CI); add CODEOWNERS mapping folders to owning roles (per DRD §17 resource plan).

- Verification: direct push to main rejected.

- Completion Criteria: protection rule active.

- Complexity: XS.

S1.3 — CI Skeleton (GitHub Actions)

- Prerequisites: S1.2.

- Files Created: .github/workflows/ci.yml

- Tasks: workflow that runs on PR — placeholder echo "ci ready" job (real lint/test steps added once code exists, S2.8/S3.7).

- Verification: workflow runs green on a test PR.

- Completion Criteria: CI badge green.

- Complexity: XS.

S1.4 — Environment Structure

- Tasks: create .env.example (empty keys listed per TSS §15); document dev/staging/prod separation in README.

- Files Created: .env.example

- Completion Criteria: .env.example committed, no real secrets present.

- Complexity: XS.

S1.5 — Lint/Format Config Placeholders

- Tasks: add analysis_options.yaml (Flutter, empty until S2), deno.json lint/fmt config (empty until S3).

- Completion Criteria: files exist, referenced in CI (activated later).

- Complexity: XS.

Checkpoint C1: ✅ repo cloneable, CI green, branch protected, no code yet — this is expected and correct.

## 2. Flutter Project Setup

S2.1 — Create Flutter Project (full template shown; later steps compress)

- Purpose: establish the Flutter app skeleton.

- Prerequisites: C1 passed.

- Files Created: lib/main.dart, pubspec.yaml, platform folders (android/, ios/)

- Commands: flutter create tripsync --org com.tripsync --platforms=android,ios

- Tasks: move generated project into repo root or app/ per TSS folder convention; remove default counter-app boilerplate.

- Verification: flutter run launches default screen on emulator.

- Testing: none yet.

- Expected Output: blank Flutter app runs.

- Completion Criteria: app builds on both platforms.

- Complexity: S. Duration: 1–2hrs.

- Rollback: flutter create re-run into clean folder.

- Docs: README updated with flutter run instructions.

S2.2 — Feature-First Folder Structure

- Prerequisites: S2.1.

- Files Created: lib/core/, lib/shared/, lib/features/, lib/generated/ (per ACG §5).

- Completion Criteria: folders exist with .gitkeep placeholders.

- Complexity: XS.

S2.3 — Install Core Dependencies

- Files Modified: pubspec.yaml

- Tasks: add flutter_riverpod, riverpod_generator, go_router, json_serializable, build_runner, supabase_flutter, firebase_auth (per TSS §3/§4/§6).

- Commands: flutter pub get

- Verification: flutter pub get resolves with no conflicts.

- Completion Criteria: pubspec.lock committed.

- Complexity: S.

S2.4 — Theme Configuration

- Files Created: lib/core/theme/app_theme.dart, app_colors.dart, app_typography.dart, app_spacing.dart (per UCL §2).

- Tasks: implement ThemeData from design tokens; wire light/dark mode.

- Verification: default screen renders with TripSync theme, not Material default.

- Testing: widget golden test of themed scaffold.

- Completion Criteria: matches UCL tokens visually.

- Complexity: M.

S2.5 — GoRouter Skeleton

- Files Created: lib/core/router/app_router.dart

- Tasks: register placeholder routes for all 16 screens (PRD §12) as empty Scaffold stubs; wire router into MaterialApp.router.

- Verification: deep link to each route resolves to its stub.

- Testing: navigation widget test per route.

- Completion Criteria: full route table matches UFS §3.

- Complexity: M.

S2.6 — Riverpod Root Setup

- Files Modified: lib/main.dart

- Tasks: wrap app in ProviderScope.

- Verification: app boots without provider errors.

- Complexity: XS.

S2.7 — Localization Scaffold

- Files Created: lib/l10n/app_en.arb

- Tasks: configure flutter_localizations + intl; wrap all literal strings created so far via AppLocalizations.

- Completion Criteria: build succeeds with l10n codegen.

- Complexity: S.

S2.8 — Activate CI Lint/Test for Flutter

- Files Modified: .github/workflows/ci.yml

- Tasks: replace placeholder job with flutter analyze, dart format --set-exit-if-changed, flutter test.

- Verification: CI fails on an intentionally malformed test commit, passes on fix.

- Completion Criteria: CI enforces lint+test on every PR from here on.

- Complexity: S.

Checkpoint C2: ✅ themed, navigable, empty-screen app boots on both platforms; CI enforces quality gates.

## 3. Backend Setup

S3.1 — Create Supabase Project (dev)

- Prerequisites: C2.

- Tasks: create Supabase project via dashboard/CLI; link locally (supabase init, supabase link).

- Files Created: supabase/config.toml

- Completion Criteria: supabase status shows connected project.

- Complexity: S.

S3.2 — Apply Core Schema Migration (DDS §5)

- Files Created: supabase/migrations/0001_init_schema.sql

- Tasks: create users, user_preferences, trips, trip_packages, package_legs, package_revisions, provider_snapshot, analytics_events tables exactly per DDS.

- Commands: supabase migration up

- Verification: tables visible in Studio, columns match DDS.

- Testing: pgTAP schema-shape test.

- Completion Criteria: migration applies cleanly to a fresh DB.

- Complexity: L. Rollback: down-migration drops all tables.

S3.3 — Apply RLS Policies (DDS §13)

- Files Created: supabase/migrations/0002_rls_policies.sql

- Verification: pgTAP test — user A cannot select user B's row.

- Completion Criteria: RLS suite green.

- Complexity: L. Risk: High if misconfigured — do not proceed to S3.4 without this passing.

S3.4 — Indexes (DDS §8)

- Files Created: supabase/migrations/0003_indexes.sql

- Verification: EXPLAIN ANALYZE on key trip/package queries uses index.

- Complexity: M.

S3.5 — RPC Functions (DDS §11)

- Files Created: supabase/migrations/0004_rpc_functions.sql

- Tasks: implement select_package, get_trip_dashboard_recent.

- Testing: pgTAP function tests.

- Complexity: M.

S3.6 — Storage Buckets

- Tasks: create buckets per DDS §15, apply storage policies.

- Complexity: S.

S3.7 — Edge Functions Scaffold + CI

- Files Created: supabase/functions/_shared/, first function folder (e.g., auth-verify-otp/)

- Tasks: Deno project config, deno.json lint/fmt; add Edge Function CI job (deno lint, deno test).

- Verification: supabase functions serve runs locally.

- Complexity: M.

S3.8 — Seed Data (Dev Only)

- Files Created: supabase/seed.sql

- Tasks: representative dev-only trip/user rows for local testing.

- Complexity: S.

Checkpoint C3: ✅ full schema + RLS + RPC deployed to dev Supabase project, verified via automated tests; Edge Function scaffold runs locally.

## 4. Authentication

S4.1 — Firebase Project Setup

- Tasks: create Firebase project, enable Phone Auth provider, add Android/iOS apps, download config files.

- Files Created: android/app/google-services.json, ios/Runner/GoogleService-Info.plist (gitignored — real values injected per environment).

- Complexity: S.

S4.2 — Phone Entry Screen (C.2)

- Files Created: lib/features/auth/presentation/phone_entry_screen.dart

- Tasks: implement UCL TsPhoneField; wire to route stub from S2.5.

- Testing: widget test.

- Complexity: M.

S4.3 — OTP Verification Screen (C.3) + BAS 4.1

- Files Created: OTP screen, Edge Function auth-verify-otp implementation.

- Tasks: Firebase OTP send/verify → custom token → Supabase session exchange.

- Testing: integration test w/ Firebase emulator.

- Completion Criteria: full login succeeds end-to-end on staging.

- Complexity: L. Risk: Medium.

S4.4 — Session Persistence & Silent Refresh (BAS 4.2)

- Tasks: secure token storage; refresh timer per ACG §12.

- Testing: integration test simulating expiry.

- Complexity: M.

S4.5 — Route Guards (Protected Routes)

- Files Modified: app_router.dart

- Tasks: redirect unauthenticated users to phone entry.

- Testing: navigation test — protected route redirects when logged out.

- Complexity: S.

S4.6 — Logout (BAS 4.3)

- Complexity: XS.

S4.7 — Auth Failure States (UFS §4.5)

- Tasks: error UI per UFS pattern.

- Complexity: S.

Checkpoint C4: ✅ full OTP login/logout/refresh works E2E on staging; protected routes enforced.

## 5. Core Infrastructure

S5.1 — Dependency Injection Conventions — document/enforce Riverpod-only DI (ACG §6); no additional DI package. Complexity: XS. S5.2 — Global Error Handling — Failure model, error boundary widget, per ACG §15. Complexity: M. S5.3 — Structured Logging — Supabase Logs client wrapper, no PII logged (TSS §11). Complexity: S. S5.4 — Analytics Client Wrapper — thin wrapper writing to analytics_events (BAS §14). Complexity: S. S5.5 — Config/Env Loader — --dart-define-from-file wiring, fail-fast on missing var (TSS §15). Complexity: S.

Checkpoint C5: ✅ cross-cutting infra in place; no feature work yet depends on ad hoc error/logging patterns.

## 6. Shared Components (UCL-driven, each step = one component family)

For each: Files Created (lib/shared/widgets/<name>.dart) → Tasks (implement per UCL spec, theme tokens only, no hardcoded style) → Testing (widget + golden) → Complexity (S–M each).

S6.1 Buttons (TsButton family) → S6.2 Inputs (TsTextField, TsPhoneField, TsOtpField, TsBudgetInput, TsDateRangeInput, etc.) → S6.3 Cards → S6.4 Dialogs/Bottom Sheets → S6.5 Nav components (tab bar, app bar) → S6.6 Loaders/Skeletons → S6.7 Typography components → S6.8 Icon set wiring → S6.9 Form wrapper/validation helper → S6.10 Component test suite consolidation (golden baseline for all of the above).

Checkpoint C6: ✅ full component library available; no screen built after this point creates a one-off styled widget.

## 7. Database Models (Client-Side Data Layer)

S7.1 — Trip Entity + DTO (full template; pattern repeats for each entity)

- Purpose: typed client-side representation of trips table.

- Files Created: lib/features/trip/domain/entities/trip.dart, lib/features/trip/data/dto/trip_dto.dart

- Tasks: fields mirror DDS trips table exactly; fromJson/toJson via json_serializable.

- Testing: unit test round-trip serialization.

- Completion Criteria: DTO fields match BAS 6.1 request/response shape.

- Complexity: S.

S7.2 — Trip Repository Interface + Implementation

- Files Created: domain/repositories/trip_repository.dart, data/repositories/trip_repository_impl.dart, data/repositories/trip_repository_mock.dart

- Tasks: CRUD methods returning Result<Failure, T> (ACG §14).

- Testing: repository unit test against mock Supabase client.

- Complexity: M.

S7.3 — RPC Wrappers — select_package/get_trip_dashboard_recent typed call wrappers. Complexity: S.

S7.4–S7.x — Repeat S7.1–S7.2 pattern for: TripPackage, PackageLeg, PackageRevision, UserPreferences, ProviderSnapshot. Each is its own step pair, same template, same complexity class.

Checkpoint C7: ✅ every DDS table has a tested, typed repository — no feature module yet touches Supabase directly.

## 8. Trip Module

S8.1 — Trip Form Screen (C.6) (full template; pattern repeats)

- Prerequisites: C6, C7.

- Files Created: lib/features/trip/presentation/trip_form_screen.dart, trip_form_provider.dart

- Tasks: build form using S6.2 inputs; client-side validation per UFS §6.

- Testing: widget test (validation errors), integration test (submit → repo call).

- Completion Criteria: matches UFS §6 flow exactly.

- Complexity: M.

S8.2 — Trip Creation Service + BAS 6.1 Integration

- Files Created: trip_service.dart

- Testing: integration test, trip persisted in staging DB.

- Complexity: M.

S8.3 — Trip Submission State (Provider) — loading/error/success states per ACG §12. Complexity: S. S8.4 — Navigation to Package Generation — GoRouter transition on submit success. Complexity: XS.

Checkpoint C8: ✅ user can submit a trip form and see it persisted; no AI/packages yet exist.

## 9. AI Module

S9.1 — Gemini Client Wrapper (Model Abstraction Layer, TSS §7)

- Files Created: lib/core/ai/gemini_client.dart

- Tasks: thin wrapper around Gemini structured-output API calls.

- Testing: unit test with mocked HTTP.

- Complexity: M.

S9.2 — Constraint Parser (AISD §4.2, PEG §4.2)

- Files Created: supabase/functions/ai-constraint-parser/

- Tasks: implement prompt call, validate ConstraintParserResponse schema server-side (never trust structured-output alone).

- Testing: prompt regression fixtures (PEG §15).

- Complexity: L. Risk: Medium.

S9.3 — Response Formatter (PEG §4.4) — same pattern as S9.2. Complexity: M. S9.4 — Memory Manager (AISD §4.3/§10) — conversation context persistence. Complexity: M. S9.5 — Confidence Scoring (AISD §17) — surfaced value on responses. Complexity: S. S9.6 — Retry/Fallback Handling (AISD §20, PEG §4.8) — Complexity: M.

Checkpoint C9: ✅ AI module functions independently testable via prompt regression suite; not yet wired to package generation UI.

## 10. Package Generation

S10.1 — Reasoning Agent Integration (AISD §4.1/§12, BAS 6.2)

- Files Created: supabase/functions/generate-packages/

- Tasks: call Constraint Parser → Reasoning Agent → persist 3 trip_packages/package_legs rows; emit realtime progress (BAS §11.1).

- Testing: integration test — trip in, exactly 3 valid packages out.

- Completion Criteria: meets DRD §19 latency target.

- Complexity: XL. Risk: High.

S10.2 — Package Comparison Screen (C.8) — renders 3 packages via realtime subscription. Complexity: M. S10.3 — Package Detail Screen (C.9) — Complexity: M. S10.4 — Package Selection (BAS 6.4, select_package RPC) — Complexity: S. S10.5 — Ranking/Filtering client logic — sort/compare helpers, pure functions, unit tested. Complexity: S. S10.6 — Response Caching (AISD §19) — Complexity: S.

Checkpoint C10: ✅ full trip → 3 packages → select flow works E2E on staging.

(Sections 9–10 established the pattern: AI Chat/Conversation module (Phase 6 equivalent) follows identically — S9.x-style steps for refine endpoint (BAS 8.1), Chat UI (C.10), package_revisions writes, suggestions (BAS 8.3) — omitted here step-by-step to conserve length; apply the S9.1–S10.4 template directly.)

## 11. History Module

S11.1 History List Screen (C.13, v_trip_history_summary) → S11.2 History Detail (C.14) → S11.3 Search/Filter (client-side query params) → S11.4 Delete (soft-delete flag) → S11.5 Restore. Each: standard repo→provider→UI→test pattern. Complexity: S–M each.

## 12. Calendar Module

S12.1 Google Calendar OAuth consent flow → S12.2 Calendar Export Bottom Sheet (C.12, BAS 9.1) → S12.3 ICS fallback export (no-OAuth path) → S12.4 Permission-denied handling (UFS pattern). Complexity: M each.

## 13. Settings Module

S13.1 Settings Screen (C.15) → S13.2 Preferences repo/provider (BAS 5.1/5.2) → S13.3 Theme toggle → S13.4 Notification prefs (stubbed, no push infra in MVP) → S13.5 Privacy/account deletion (BAS 5.3). Complexity: S each.

## 14. Offline Support

S14.1 Connectivity detection → S14.2 Local cache layer (repository-level, per ACG §14) → S14.3 Queued-write pattern for optimistic actions → S14.4 Reconnect sync → S14.5 Conflict resolution (last-write-wins per DDS, documented). Complexity: M–L each. Risk: Medium.

## 15. Analytics

S15.1 Event taxonomy implementation (UFS §21) → S15.2 Event dispatch wiring across all screens built so far → S15.3 Crash reporting (Crashlytics) → S15.4 Verification dashboard check. Complexity: S each.

## 16. Performance Optimization

S16.1 Profile cold start (DevTools) → S16.2 Reduce rebuild scope (scoped ref.watch audit) → S16.3 DB query optimization pass (DDS §17) → S16.4 Animation/motion token audit → S16.5 Memory leak sweep (dispose audit). Each: profile → fix → re-measure (ACG §25). Complexity: M each.

## 17. Accessibility

S17.1 Screen reader semantics audit (all screens) → S17.2 Focus order audit → S17.3 Dynamic text scaling test → S17.4 Contrast audit vs. UCL tokens → S17.5 Keyboard navigation (where applicable). Complexity: M each. Testing: manual + automated a11y test per screen.

## 18. QA (Consolidation Pass)

S18.1 Full unit suite audit/gap-fill → S18.2 Widget test gap-fill → S18.3 Integration test gap-fill (all UFS flows) → S18.4 Golden test baseline freeze → S18.5 Performance test run (k6 on APIs) → S18.6 Security test pass (RLS penetration, input fuzzing) → S18.7 Full regression run. Complexity: L overall.

## 19. Production Hardening

S19.1 Security review (TSS §12 checklist) → S19.2 Performance review (DRD §19 targets confirmed) → S19.3 Accessibility review sign-off → S19.4 Documentation review (all specs current per DRD §21) → S19.5 Deployment rehearsal on staging→prod pipeline → S19.6 Monitoring dashboards verified live → S19.7 Rollback drill (revert a deploy intentionally, confirm recovery).

## 20. Release

S20.1 Generate release notes (per DRD §21) → S20.2 Tag release (semver) → S20.3 Deploy Edge Functions to prod → S20.4 Submit mobile build to stores → S20.5 Smoke test on production → S20.6 Production validation checklist sign-off → S20.7 Announce release-ready.

## Checkpoints Summary

| Checkpoint | Verifies |
| --- | --- |
| C1 | Repo/CI operational |
| C2 | App boots, themed, navigable |
| C3 | DB/RLS/RPC live, tested |
| C4 | Auth E2E functional |
| C5 | Cross-cutting infra ready |
| C6 | Component library complete |
| C7 | All data models/repos tested |
| C8 | Trip creation E2E |
| C9 | AI module independently verified |
| C10 | Package generation E2E |
| C11–C15 | Feature modules complete, tested |
| C16–C17 | Perf/a11y targets met |
| C18 | Full QA suite green |
| C19 | Production-hardening sign-offs complete |
| C20 | Live in production |

## AI Execution Rules (Restated)

AI MUST: complete one step fully (code + tests + docs) → run tests → verify against the step's Completion Criteria → commit → only then proceed. AI MUST NOT skip a step, build a future-section feature early (e.g., no Calendar work during Trip Module), or violate a dependency shown in the graph at the top of this document. If a step's prerequisites aren't met, AI stops and flags per ACG §22.

This document defines build order only. For what to build, see PRD/DRD; for how code must be structured, see ACG; for which technologies to use, see TSS; for schema/API/AI contracts, see DDS/BAS/AISD/PEG; for UI, see UCL/Frontend Spec/UFS.